# Cloud 2.0 Terraform Module Audit - Next Steps

## Immediate Actions (Days 1-3)

### 1. Identify Submodule Source URLs

Before you can initialize submodules, you need to identify where each module is hosted.

# List all module directories
ls -1 | grep terraform-

# For each module, determine its source repository
# Example: https://github.com/<org>/terraform-azurerm-aks-cluster.git

### 2. Create .gitmodules File

Create the .gitmodules file with proper mappings:

# Template for each module
cat >> .gitmodules << 'EOF'
[submodule "terraform-azurerm-aks-cluster"]
    path = terraform-azurerm-aks-cluster
    url = https://github.com/<org>/terraform-azurerm-aks-cluster.git
EOF

### 3. Initialize Submodules

# Initialize all submodules
git submodule update --init --recursive

# Verify status
git submodule status

# Check for issues (look for - or + prefixes)
git submodule foreach 'git status'

### 4. Re-run Complete Analysis

After submodules are initialized, run a complete analysis:

# Example analysis script
for module in terraform-*; do
    echo "=== Analyzing: $module ==="
    
    # Check for required files
    [ -f "$module/main.tf" ] && echo "✓ main.tf" || echo "✗ main.tf"
    [ -f "$module/variables.tf" ] && echo "✓ variables.tf" || echo "✗ variables.tf"
    [ -f "$module/outputs.tf" ] && echo "✓ outputs.tf" || echo "✗ outputs.tf"
    [ -f "$module/README.md" ] && echo "✓ README.md" || echo "✗ README.md"
    
    # Run terraform validate
    cd "$module"
    terraform init -backend=false
    terraform validate
    cd ..
done

## Week 1 Checklist

- ☐ Identify source URLs for all 140 modules

- ☐ Create .gitmodules file

- ☐ Initialize all submodules

- ☐ Verify all modules have code

- ☐ Re-run audit with populated modules

- ☐ Update workspace-analysis.json with real data

- ☐ Begin security scanning with tfsec/checkov

## Week 2 Checklist

- ☐ Complete security audit

- ☐ Remediate Critical issues

- ☐ Remediate High issues

- ☐ Document all findings

- ☐ Create module owner assignments

- ☐ Begin provider version standardization

## Week 3 Checklist

- ☐ Complete provider version pinning

- ☐ Begin variable name standardization

- ☐ Add missing documentation

- ☐ Begin environment module consolidation

- ☐ Create CI/CD pipeline

## Week 4 Checklist

- ☐ Complete consolidation work

- ☐ Add tests to key modules

- ☐ Publish to module registry

- ☐ Final documentation review

- ☐ Stakeholder sign-off

## Commands Reference

### Submodule Management

# Initialize submodules
git submodule update --init --recursive

# Update all submodules to latest
git submodule update --remote --merge

# Show submodule status
git submodule status

# Add a new submodule
git submodule add https://github.com/<org>/module.git module-name

# Remove a submodule
git submodule deinit -f module-name
git rm -f module-name
rm -rf .git/modules/module-name

### Terraform Validation

# Validate all modules
for module in terraform-*; do
    cd "$module"
    terraform init -backend=false
    terraform validate
    cd ..
done

# Format check
terraform fmt -check -recursive

# Security scan with tfsec
tfsec . --format json > tfsec-results.json

# Security scan with checkov
checkov -d . --output-file-path checkov-results/

### Documentation Generation

# Install terraform-docs
brew install terraform-docs  # or appropriate installer

# Generate README for each module
for module in terraform-*; do
    terraform-docs markdown table "$module" > "$module/README.md"
done

## Audit Output Files

The following files have been created in cloud2-audit/:

cloud2-audit/
├── workspace-analysis.json          # Structured analysis data
├── docs/
│   ├── executive_summary.md         # One-page summary for stakeholders
│   ├── SOP.md                        # Standard Operating Procedure
│   ├── architecture.md               # Architecture overview
│   ├── action_plan.md                # Prioritized remediation plan
│   ├── migration_plan.md             # Variable migration guide
│   └── <module>.README.md            # Per-module documentation
├── module-template/
│   ├── main.tf                       # Canonical main configuration
│   ├── variables.tf                  # Canonical variables
│   ├── outputs.tf                    # Canonical outputs
│   ├── versions.tf                   # Provider requirements
│   ├── README.md                     # Template documentation
│   ├── module-metadata.json          # Module metadata
│   ├── examples/
│   │   └── simple/
│   │       └── main.tf               # Simple example
│   └── tests/
│       └── module_test.go            # Terratest skeleton
└── patches/
    └── README.md                     # Patch documentation and templates

## Contact

For questions about this audit: - Platform Team: platform-team@example.com - Security Team: security-team@example.com

## Revision History

| Date | Author | Changes |
| --- | --- | --- |
| 2025-11-25 | Audit System | Initial audit generation |

This document should be updated as remediation progresses.